BEACON COMPUTING INITIATIVE

BCIWhisper

Master Development, Transparency & Release Record

Scripts 01 through 57.10

| Field | Current record |
| --- | --- |
| Project version | v6.0 |
| Script tally | 57 |
| Current revision | 57.10 |
| Engineering build | 2026.10.17-r6.34.10 |
| Release tag | v6.0-script57.10 |
| Supported release platforms | Linux x86_64 ¦ Windows x86_64 ¦ macOS ARM64 / Apple Silicon |
| Developer | Chance Joaquin Boone |
| Developer seal | CJB-DEV-2026 |
| Consolidated | 17 October 2026 |

One consolidated record of development history, architecture evolution, failures and corrections, validation evidence, recovery provenance, and the v6.0 / Script 57.10 release state.

# 1. Current Release Status

RELEASE STATE - COMPLETE BCIWhisper v6.0 / Script 57.10 is the sealed release baseline. Published release targets are Linux x86_64, Windows x86_64, and macOS ARM64 / Apple Silicon. Intel macOS is not a supported Script 57.10 release target.

| Platform | Artifact family | Status | Scope |
| --- | --- | --- | --- |
| Linux x86_64 | tar.gz + SHA-256 | RELEASED | Frozen PyInstaller release |
| Windows x86_64 | ZIP + SHA-256 | RELEASED | Native Windows PyInstaller onedir package |
| macOS ARM64 | DMG + ZIP + SHA-256 | RELEASED | Apple Silicon app; ad-hoc signed, not notarized |

Release boundary: 57.10 closes the 57.x stabilization line. Major publisher/gateway redesign, StreamPlayer expansion, broader networking, location/origin expansion, and major restructuring remain 58.x work.

Evidence rule: A build, artifact, or static audit proves only the condition it actually tested. Hardware, detector, audio-quality, network, and platform claims remain evidence-specific.

# 2. Documentation Scope & Evidence Policy

This consolidated record preserves the surviving BCIWhisper development history from Script 1 through Script 57.10. Failed experiments, superseded states, and unresolved acceptance boundaries are retained instead of being rewritten after the fact.

| Evidence class | Meaning |
| --- | --- |
| UNVERIFIED | Historical scope or intent is known, but original per-script logs/diffs are absent. |
| PARTIAL | Implementation and/or some validation exists, but end-to-end behavior was not fully proven. |
| STATIC PASS | Compilation, source audit, or invariant checks passed; live runtime remains separate. |
| RUNTIME EVIDENCE | Observed on the target system or recorded in acceptance evidence. |
| FAILED/FIXED | A known defect was observed and a corrective change documented. |
| ARTIFACT-EVIDENCED | Accepted/release snapshots, logs, manifests, or artifacts are preserved. |
| RELEASED | Release package state/provenance established; runtime scope remains evidence-specific. |

Scripts 01-40 do not have complete original per-script diffs in the surviving corpus, so their entries remain conservative phase-level summaries. Later generations have progressively stronger audit, runtime, recovery, and release evidence.

# 3. Versioning Model

| Script range | Project version | Development generation |
| --- | --- | --- |
| 1-10 | v1.0 | Foundation |
| 11-20 | v2.0 | Spectral analysis / isolation |
| 21-30 | v3.0 | Integrated reconstruction |
| 31-40 | v4.0 | Telemetry / PyQt6 / mastering |
| 41-50 | v5.0 | Release engineering / device control / local broadcast |
| 51-60 | v6.0 | Fault boundaries / broadcast platform / stabilization |

Decimal revisions such as 57.1-57.10 are corrective/stabilization revisions inside Script 57; the integer script tally remains 57.

# 4. Development Timeline - Scripts 01 through 57.10

## Script 01-03 - v1.0 - Early acquisition baseline

Change: Initial microphone capture, baseline configuration, runnable monitoring loop.

Evidence status: UNVERIFIED. Phase-level history only; no retained per-script execution evidence.

## Script 04-06 - v1.0 - Detection development

Change: Early frequency/signal inspection and event-detection refinement.

Evidence status: UNVERIFIED. No per-script test artifacts retained.

## Script 07-09 - v1.0 - Recorder and monitoring

Change: Recording/event handling and basic monitor feedback around capture/detection.

Evidence status: UNVERIFIED. Historical scope known; exact per-script outcomes unavailable.

## Script 10-12 - v1.0 -> v2.0 - Processing transition

Change: Move from basic acquisition toward frequency-domain and spectral analysis.

Evidence status: UNVERIFIED. High-level phase history only.

## Script 13-15 - v2.0 - Spectral filtering

Change: Stronger spectrum processing and foreground/background discrimination.

Evidence status: UNVERIFIED. No batch-local objective quality metrics retained.

## Script 16-18 - v2.0 - Isolation work

Change: Noise analysis/suppression and isolation/reconstruction concepts.

Evidence status: UNVERIFIED. No retained batch-specific regression evidence.

## Script 19-21 - v2.0 -> v3.0 - Triggering + integration

Change: Coordinate event triggering with acquisition/processing; begin integrated reconstruction.

Evidence status: UNVERIFIED. Phase transition documented; individual changes not fully attributable.

## Script 22-24 - v3.0 - Reconstruction pipeline

Change: Signal reconstruction and speech-oriented filtering; raw/processed review.

Evidence status: UNVERIFIED. Feature history global rather than per-script proof.

## Script 25-27 - v3.0 - Harmonic/noise preservation

Change: Foreground/harmonic preservation and unwanted-noise suppression.

Evidence status: UNVERIFIED. No objective batch-local quality metrics retained.

## Script 28-30 - v3.0 - Post-processing + transcription bridge

Change: Structured outputs, automated post-processing, early transcription integration; ring-buffer transport by Script 30.

Evidence status: PARTIAL. Pipeline direction documented; end-to-end transcription for the batch not established.

## Script 31-33 - v4.0 - Persistence + diagnostics

Change: SQLite/WAL telemetry, event metadata, diagnostics; Script 32 hardens recording multi-selection.

Evidence status: PARTIAL. Script 32 100-pass static audit retained; earlier items are phase-level.

## Script 34-36 - v4.0 - Production reconstruction + PyQt6

Change: Persistent room profile, STFT/Wiener reconstruction, hum rejection, mastering; migration to PyQt6.

Evidence status: VERIFIED/PARTIAL. Scripts 34-36 have validation reports with 100/100 static passes plus numerical smoke tests where applicable.

## Script 37-39 - v4.0 - Boot identity + visual system

Change: BCI-centric boot identity, machined gear visual, subdued status colors.

Evidence status: VERIFIED/PARTIAL. Static/compile validation retained; target-machine appearance remained runtime QA.

## Script 40-42 - v4.0 -> v5.0 - Mastering + input controls

Change: Mastering/aura continuation; main microphone selector, refresh, persisted input volume; dark popup styling.

Evidence status: PARTIAL. Scripts 41-42 have validation reports; Script 40 is covered by phase history.

## Script 43-45 - v5.0 - Retention + local Go Live + scaling

Change: 15s confirmed-lock retention, short-event audit log, HTTP/MP3 Go Live, adaptive application scaling.

Evidence status: PARTIAL. Scripts 43-44 have validation reports; Script 45 later became a suspected compositing/load contributor.

## Script 46-48 - v5.0 - Whisper + routing + native crash recovery

Change: OpenAI Whisper release-candidate work, system-default/USB/Bluetooth routing, unsafe pseudo-PCM rejection.

Evidence status: FAILED/FIXED + PARTIAL. Script 47 native ALSA/PortAudio crash exposed unsafe routing; Script 48 corrected routing and a stale class reference.

## Script 49-51 - v5.0 -> v6.0 - Load reduction + manual workflow + broadcast foundation

Change: GUI packet throttling; manual processing/transcription defaults; bounded BroadcastBus, sanitized telemetry, Go-Live lifecycle.

Evidence status: PARTIAL. Scripts 49-51 compile/static validation; runtime broadcast QA initially pending.

## Script 52 - v6.0 - Universal routing + broadcast isolation

Change: OS-neutral endpoint contract; capture/monitor/broadcast signal-role separation; broadcast conditioner.

Evidence status: PARTIAL. Architecture and static validation documented; Linux/Windows/macOS runtime tests remained distinct acceptance steps.

## Script 53 - v6.0 - Baseline performance

Change: Calibration FFT computed only on stride; lower baseline GUI cadence while preserving full-rate timing/RMS.

Evidence status: RUNTIME EVIDENCE. 57-series investigation recorded lower CPU after this change but persistent post-baseline GUI load remained.

## Script 54 - v6.0 - Presentation scheduler

Change: 20 FPS visual scheduler, 12.5 Hz spectrum telemetry, reduced idle/aura repaint cadence, vectorized spectrum compression.

Evidence status: PARTIAL. Designed to address main-thread/presentation CPU pressure while leaving capture/DSP full-rate.

## Script 55 - v6.0 - Boot handoff authority

Change: Dedicated boot_complete signal made sole authority for leaving boot; handler made idempotent.

Evidence status: PARTIAL. Corrected competing presentation-packet transition paths, but later runtime still exposed boot issues.

## Script 56 - v6.0 - Independent boot progress clock

Change: 10 Hz presentation-only boot progress clock decoupled from spectrum packet delivery.

Evidence status: PARTIAL. Progress could reach 99%; worker completion remained required for 100%/handoff.

## Script 57 - v6.0 - Background device discovery

Change: Moved PortAudio/PipeWire/BlueZ discovery to AudioDeviceProbeThread; cached snapshots feed GUI.

Evidence status: PARTIAL. Removed known blocking discovery from Qt main thread; subsequent hot-unplug and startup defects exposed deeper ownership issues.

## Script 57.1 - v6.0 - Handoff race correction

Change: Worker-confirmed baseline authority, boot-complete-first state commit, next-event-loop handoff verification.

Evidence status: STATIC PASS. 21 targeted checks; live hardware validation required.

## Script 57.2 - v6.0 - Native top-level page stack

Change: Root QStackedWidget became QMainWindow central widget; analyzer scaling isolated below stack.

Evidence status: STATIC PASS. Compile/self-audit passed; runtime still failed to complete transition.

## Script 57.3 - v6.0 - First-frame truth + watchdogs

Change: Baseline begins only after first full block; first-frame/mid-stream watchdogs; baseline interruption reporting.

Evidence status: STATIC PASS. 32 targeted invariants passed; live behavior still required.

## Script 57.4 - v6.0 - Remove baseline as navigation gate

Change: Main display enters on first verified live block; 60s baseline continues in background.

Evidence status: STATIC PASS. Boot cannot remain a hard navigation dependency after first frame.

## Script 57.5 - v6.0 - Process-isolated audio boundary

Change: Dedicated child process becomes sole PortAudio input authority with heartbeat watchdog, stable endpoint identity, bounded IPC.

Evidence status: STATIC + SIMULATION PASS. 43/43 audit checks; process spawn, hang/restart, stream loss, alias failover and USB rebind simulations passed.

## Script 57.6 - v6.0 - Explicit control-state boundary

Change: bci_core/state.py owns application/audio lifecycle; legacy booleans become derived compatibility properties.

Evidence status: STATIC + STATE TEST PASS. 55/55 static checks; state-machine test coverage recorded. Regression: modularization removed _configure_filter still called by run loop.

## Script 57.7 - v6.0 - Recovery baseline

Change: Recovered canonical source; restored DSP filter ownership; resumed systematic acceptance.

Evidence status: OPERATIONAL BASELINE. Hash-verified source, module audit, process-isolated capture, 44.1 kHz first block, 60s baseline and analyzer handoff recorded.

## Script 57.8 - v6.0 - Stabilization + regression closure

Change: Repository preserves accepted snapshot plus verification artifacts and packaging/transcription/recordings refinement snapshots.

Evidence status: ACCEPTANCE ARTIFACTS PRESENT. Exact acceptance-file contents were not part of the recovered documentation input; claims here are limited to repository artifact presence.

## Script 57.9 - v6.0 - Runtime hardening

Change: Repository preserves accepted snapshot, verification/stress artifacts, and a lifecycle-50-pass snapshot.

Evidence status: ACCEPTANCE ARTIFACTS PRESENT. Exact stress metrics are not restated without the underlying RESULT/acceptance file contents.

## Script 57.10 - v6.0 - Release freeze

Change: Release snapshot, smoke log, SHA manifest, Git tag/commit and Linux/Windows/macOS release artifacts/checksums preserved.

Evidence status: RELEASED / ARTIFACT-EVIDENCED. Git history contains v6.0 Script 57.10 release commit and native Windows/macOS build-workflow commits.

# 5. Architecture Evolution

CORE OWNERSHIP RULE One subsystem owns one resource.

- Scripts 1-30: capture, detection, isolation and reconstruction grew into an integrated pipeline.

- Scripts 31-40: SQLite/WAL telemetry, PyQt6, playback and mastering expanded the workstation.

- Scripts 41-50: device controls, retention rules, Go Live, adaptive scaling, Whisper and routing matured; native routing and GUI-load defects became visible.

- Script 51: bounded BroadcastBus and explicit Go-Live controller established v6 control boundaries.

- Script 52: capture/monitor/broadcast signal roles separated and OS-neutral endpoint contracts introduced.

- Scripts 53-56: baseline computation and presentation scheduling were decoupled; boot transition authority was progressively tightened.

- Script 57: device discovery moved off the GUI thread.

- 57.5: PortAudio input moved behind a killable process boundary.

- 57.6: lifecycle authority moved into explicit application/audio state machines.

- 57.7-57.10: closeout emphasis shifted to recovery, acceptance, hardening and release freeze.

## Current high-level ownership

UI / orchestration -> core lifecycle state -> audio hardware boundary (isolated process) -> DSP worker -> recording/mastering -> transcription -> broadcast -> telemetry

1. GUI does not enumerate/open PortAudio input devices.

2. DSP does not own hardware discovery.

3. Hardware process does not own GUI state.

4. Recording/transcription/broadcast consume derived work and cannot back-pressure capture indefinitely.

5. Bounded queues drop stale real-time data rather than allowing unbounded latency.

6. Stable hardware identity is distinct from volatile PortAudio/ALSA indices.

7. Lifecycle transitions are explicit and centrally owned.

# 6. Script 52 - Universal Audio Routing & Broadcast Isolation

Script 52 corrected a structural coupling problem: the live stream had been fed from the same monitor-amplified signal used for local listening. The revision separated capture, monitor, and broadcast roles and introduced an OS-neutral routing contract.

Acoustic signal ↓ Microphone -> OS audio backend ↓ BCIUniversalAudioRouter ↓ validated capture endpoint Capture ring -> raw PCM -> filter ├─ Analysis / detection / recording ├─ Monitor path -> user gain -> hardware output └─ Broadcast path -> independent conditioner -> encoder -> publisher

| Observed failure | Script 52 response |
| --- | --- |
| Broadcast level followed monitor/input gain | Broadcast tap moved before monitor amplification. |
| Noise floor amplified with monitor gain | Broadcast conditioner receives filtered capture independently. |
| Output/loopback could masquerade as microphone | Monitor/loopback candidates classified and rejected. |
| OS device models differed | Common endpoint contract isolates native enumeration from DSP. |
| Device disappearance created fallback ambiguity | Routing layer re-enumerates and selects capture-safe replacements. |

Validation status: Source metadata, py_compile, endpoint/router integration and broadcast tap architecture were validated; platform-specific runtime behavior remained a separate acceptance requirement at that stage.

# 7. Script 57.5 - Process-Isolated Audio Boundary

PyQt6 UI process ¦ ¦ Qt signals / operator intent only v BCIAudioBoundaryThread ¦ ¦ bounded multiprocessing queues v BCI isolated audio process ¦ ¦ sole owner of input query/open/start v PortAudio -> PipeWire/Pulse/ALSA -> microphone ¦ v AudioRingBuffer -> DSP / calibration / recording

57.5 moved PortAudio input enumeration, validation, open/start/stop, watchdogs, retry/backoff and hot-plug recovery into a killable child process. The GUI and DSP worker no longer own capture-device enumeration or input-stream creation.

| 57.5 validation | Result |
| --- | --- |
| Python syntax compilation | PASS |
| Static architecture invariants | 43/43 PASS |
| Isolated process spawn/audio-flow simulation | PASS |
| Native-hang watchdog/restart simulation | PASS |
| Stream-loss/recovery simulation | PASS |
| AUTO alias failover simulation | PASS |
| Stable USB identity rebind simulation | PASS |

# 8. Script 57.6 - Explicit Lifecycle State Authority

BCIWhisper.py presentation + orchestration ¦ +-- bci_core/state.py lifecycle/state authority ¦ +-- BCIApplicationStateMachine ¦ +-- BCIAudioRuntimeStateMachine ¦ +-- bci_audio/boundary.py sole PortAudio input authority +-- isolated child process

57.6 moved application lifecycle and DSP audio lifecycle authority out of overlapping GUI/audio booleans into explicit state machines. The modularization also exposed a regression: _configure_filter was removed or displaced while the run loop still called it. 57.7 restored that DSP ownership.

# 9. Major Failure / Fix Register

| Failure / defect | Root cause | Correction / current state |
| --- | --- | --- |
| Recording selection loss - Script 32 | Automatic refresh used a helper that returned None for multi-selection; transient selection signals leaked during table rebuild. | Preserve selected paths and active row separately; block signals during rebuild; deterministic bulk-selection semantics. |
| Native ALSA/PortAudio crash - Script 47 | Unsafe ALSA pseudo-PCM/upmix endpoint could reach native PortAudio path. | Reject unsafe monitor/loopback/upmix/downmix endpoints; later move PortAudio input ownership behind process boundary. |
| Stale BCIWhisperWindow reference - Script 48 | Refactor left an obsolete class name. | Correct class reference and add compile/launch checks. |
| GUI/main-thread load - Scripts 49, 53-54 | Presentation cadence, QPainter work and high-frequency spectrum processing consumed substantial CPU. | Throttle GUI packets, reduce visual FPS/telemetry cadence, vectorize spectrum presentation, decouple DSP cadence. |
| Broadcast gain/output coupling - Script 52 | Live stream used monitor-amplified signal and capture/output roles were not sufficiently isolated. | Separate filtered capture, local monitor gain and independent broadcast conditioner; normalize endpoint roles. |
| Boot page race - 57.1-57.2 | Multiple state paths and graphics-proxy composition could disagree on which page was logically/visibly active. | Single boot-complete authority; native root page stack. |
| False visual progress - 57.3-57.4 | Independent progress could advance even if no authoritative audio frames completed baseline. | Start baseline on first complete block; watchdog stalls; stop using baseline completion as page-navigation gate. |
| PortAudio ownership collisions - 57.5 | GUI/probe/worker could enumerate/open devices concurrently; native calls could hang outside watchdog scope. | Sole PortAudio owner in killable child process; heartbeat watchdog; bounded IPC; stable endpoint identity. |
| State collisions - 57.6 | Lifecycle represented by overlapping booleans across GUI/audio worker. | Dedicated application/audio state machines in bci_core/state.py. |
| Missing _configure_filter after extraction - 57.6 -> 57.7 | DSP-owned method removed or displaced during modularization while run loop still called it. | Restore method/ownership at DSP boundary; call-graph and module audits retained. |
| Canonical source overwritten by patch utility - 57.7 recovery | Patch workflow replaced BCIWhisper.py with a patch utility; nearby backups were not valid application sources. | Recover preserved Script 57.7 artifact; record exact size/hash; freeze snapshots before further patching. |

# 10. Script 57.7 Recovery & Transparency Baseline

CORRECTION OF DEVELOPMENT STATE The active development cycle was Script 57, not Script 58. Script 57.7 was the recovered operational baseline. 57.8, 57.9 and 57.10 were reserved for stabilization, runtime hardening and release freeze.

| Recovery item | Recorded result |
| --- | --- |
| Recovered source | BCIWhisper Script 57.7 |
| Recovered source size | 592,045 bytes |
| Recovered SHA-256 | 84063f79461d29a4cd023c51f5d62830a4354f997e5a2bece154ffd32111ed1f |
| Main source compile | PASS |
| Active module tree compile | PASS |
| Module sequence audit | PASS |
| PortAudio process isolation | PASS |
| First live microphone block | PASS |
| PipeWire capture | 44.1 kHz |
| 60-second room baseline | PASS |
| GUI analyzer handoff | PASS |
| 14.26 s lock under 15 s keep threshold | Correctly discarded/logged |

The 57.7 record intentionally left fresh >=15-second retention, fresh raw + isolated creation, mastering, transcription, local Go Live/Stop Live, and deterministic shutdown open for later acceptance.

# 11. Script 57.8 - Stabilization & Regression Closure

57.8 closed regressions without broadening architecture. It established manual-only transcription, a dedicated TRANSCRIPTS workspace, logical recording grouping, and improved diagnostics while preserving the process-isolated audio boundary.

| Acceptance result | Recorded value |
| --- | --- |
| PASS | 21 |
| FAIL | 0 |
| PARTIAL | 1 |
| BLOCKED | 0 |
| Partial item | Historical coredump evidence |
| Graceful QA shutdown | PASS |
| Surviving helper processes after graceful close | 0 |

The QA harness used BCI_QA_AUTOCLOSE_MS to close through Qt's normal closeEvent path. Earlier apparent helper leakage was traced to external test termination bypassing normal shutdown rather than to the audio boundary itself.

# 12. Script 57.9 - Runtime Hardening

| Lifecycle stress measure | Result |
| --- | --- |
| Cycles | 50 PASS / 0 FAIL |
| Telemetry | PASS |
| New coredumps | 0 |
| Surviving helpers | 0 |
| Surviving frozen processes | 0 |
| Overall result | PASSED |

57.9 is the strongest preserved evidence for repeated startup/shutdown lifecycle behavior. It does not, by itself, prove every detector, mastering, transcription, or network workflow.

# 13. Script 57.10 - Release Freeze

| Release identity | Value |
| --- | --- |
| Project version | v6.0 |
| Script revision | 57.10 |
| Script tally | 57 |
| Engineering build | 2026.10.17-r6.34.10 |
| Release tag | v6.0-script57.10 |
| Release commit | 19db44e - BCIWhisper v6.0 Script 57.10 release |

57.10 froze the runtime after portable application-data paths, clean rebuild, compilation, release smoke, graceful shutdown and packaging. The sealed release tag should not be moved to absorb later documentation or packaging commits.

# 14. Release Artifacts & Integrity

| Platform | Artifact | Size | SHA-256 |
| --- | --- | --- | --- |
| Linux x86_64 | BCIWhisper-v6.0-Script57.10-Linux-x86_64.tar.gz | 208,655,976 B | e72d945ba17dddb74343a43e9e786c511a29340f103acaf1bee02b1503d7c354 |
| Windows x86_64 | BCIWhisper-v6.0-Script57.10-Windows-x86_64.zip | 153,282,111 B | 0ea4ded4acba06857ce0bf52aec1ab8fd4a79d17a18ae8f5d2d50f7ec8cdca54 |
| macOS ARM64 | BCIWhisper-v6.0-Script57.10-macOS-arm64.dmg | 96,545,684 B | 3864ea76355748fe2a199ff1cac199bd192609c3386e161086afd97d913db667 |
| macOS ARM64 | BCIWhisper-v6.0-Script57.10-macOS-arm64.zip | 86,473,917 B | c28bfd66c169a19216f3acc54f5e7705a9fc1ae0f73a589196757edbae61cab9 |

macOS signing: Ad-hoc signed for bundle integrity testing; not Apple Developer ID signed and not notarized.

Windows signing: The current Windows executable is unsigned.

Transcription model: Faster-Whisper / CTranslate2 runtime is packaged; model weights are external. Recommended model: Systran/faster-whisper-small.en.

Evidence boundary: Native CI build/smoke proves packaging, startup markers and graceful shutdown. Physical microphone behavior still requires target-hardware validation.

# 15. Current Runtime Architecture

MIC / INPUT ↓ PortAudio hardware process ↓ ownership / selection / hotplug / stream lifecycle ↓ supervised IPC ↓ application capture ring ↓ DSP / filtering ↓ baseline / detection ↓ recording ↓ reconstruction ↓ mastering ↓ manual transcription

| Runtime property | Current release behavior |
| --- | --- |
| UI tabs | MONITOR ¦ RECORDINGS ¦ TRANSCRIPTS ¦ MASTERING |
| Visual scheduler | 20 FPS presentation |
| Spectrum telemetry | 12.5 Hz |
| Room baseline | 60 seconds, background |
| Recording keep rule | 15.0 seconds confirmed lock minimum |
| Capture transport | Thread-safe circular audio ring buffer |
| Hardware boundary | Process-isolated PortAudio input |
| Telemetry | SQLite WAL + compatibility text/event logging |
| Reconstruction | Room profile + STFT/Wiener + harmonic protection + hum rejection |
| Finalization target | -14 LUFS / -1 dBTP |
| Transcription | Manual-only; standalone package uses Faster-Whisper / CTranslate2 |

# 16. Validation Register

| Stage | Status | Evidence / limitation |
| --- | --- | --- |
| Script 32 selection audit | PASS | 100 static passes + py_compile GUI interaction still target-host dependent. |
| Script 34 production reconstruction | PASS | 100 static passes; STFT/ISTFT + hum-notch smoke tests Subjective acoustic tuning remained host/listening dependent. |
| Script 35 mastering | PASS | 100 static passes; clarity numerical smoke tests Final listening test still required. |
| Script 36 PyQt6 migration | PASS | 100 static passes; no PyQt5 refs Live widget instantiation originally pending in validation container. |
| Scripts 37-39 boot visuals | PASS | 100 static passes each Visual/DPI QA required target host. |
| Scripts 41-44 | PASS/PARTIAL | 100 static passes each; threshold math and FFmpeg smoke tests as applicable Hardware and browser listener paths still needed target runtime tests at that stage. |
| Script 52 | PASS/PARTIAL | py_compile/static architecture validation Cross-platform runtime validation separated from architecture proof. |
| 57.1 | PASS | 21 targeted handoff checks Runtime defect remained. |
| 57.3 | PASS | 32 targeted invariants Runtime defect remained. |
| 57.5 | PASS | 43 architecture checks + mock process-boundary simulations Live hardware validation remained. |
| 57.6 | PASS WITH REGRESSION | 55 architecture/state checks + dynamic state-machine tests Later runtime exposed missing _configure_filter. |
| 57.7 recovery | PASS | Source hash, compilation, module audit, first frame, 60s baseline, analyzer handoff Fresh >=15s retention/master/transcription/Go Live/shutdown remained open in the 57.7 record. |
| 57.8 autonomous acceptance | PASS | 21 PASS / 0 FAIL / 1 PARTIAL / 0 BLOCKED; partial item was historical coredump evidence. |
| 57.9 lifecycle stress | PASS | 50/50 cycles; telemetry PASS; 0 new coredumps; 0 surviving helpers/processes. |
| 57.10 release freeze | PASS | Clean rebuild, compile, release smoke and graceful shutdown passed; release artifacts published. |

# 17. Historical Corrections & Superseded Records

The archive intentionally preserves documents that were later superseded. A 14 October 2026 status document described the project as active Script 58.x work. The subsequent 57.7 recovery/transparency record corrected that state: the active code was Script 57.7, with 57.8-57.10 still required before the 58.x cycle.

Why the superseded record remains Preserving the incorrect intermediate state makes the correction auditable. Deleting it would erase the provenance of the later transparency correction.

BCIWhisper_Development_Status_v6.0_2026-10-14_SUPERSEDED.pdf - retained as historical evidence.

BCIWhisper_Script57_Transparency_Change_Log.txt - correction of active development state.

BCIWhisper_v6.0_Script57_7_Development_Transparency_Update_2026-10-14.pdf - recovery and runtime evidence.

BCIWhisper_Scripts_01-57_Differences_and_Validation_Log_UPDATED_57.7 - pre-release consolidated history.

BCIWhisper_v5.0_First_Release_Transparency_Document - contemporaneous v5.0 release-candidate history.

# 18. Documentation Corpus & Provenance

This master record consolidates the development corpus into one readable document. The underlying files remain source evidence because they preserve the chronology and language of the development process.

BCIWhisper_MASTER_Development_Record_Scripts_01-57.10.docx / .pdf / .md

BCIWhisper_Architecture_Evolution.md

BCIWhisper_Failure_Fix_Register.md

BCIWhisper_Validation_Register.md

BCIWhisper_Script57.10_Current_Release_Evidence.md

BCIWhisper_Script52_Architecture_Report.docx

BCIWhisper_Script57_5_ARCHITECTURE.md

BCIWhisper_Script57_6_ARCHITECTURE.md

Historical Scripts 01-51 and Scripts 01-57 differences/validation records

v5.0 First Release Transparency Document

57.7 Development Transparency & Recovery Record

Script 57 manifests/audits and retained validation reports

SHA256SUMS.txt

# 19. Source Documentation Integrity Manifest

| Document / source record | SHA-256 |
| --- | --- |
| BCIWhisper_Architecture_Evolution.md | 170b0f32be3023963792f84d62b1c3ac6c923431fab410a3bf8fb02a3f3fa1e1 |
| BCIWhisper_Failure_Fix_Register.md | ca90ed707e7d2d6c3b15e874769073e6ad7cedacdde55791e74bcfcf710efa9a |
| BCIWhisper_MASTER_Development_Record_Scripts_01-57.10.docx | 40c554d31ec0f4092cd4315151b328bfcadc57cceb9c2a8470259d1d55e8f12f |
| BCIWhisper_MASTER_Development_Record_Scripts_01-57.10.md | e81d3171f532325c3c769e2fd1fb61465bb33776af19dd2ab489dd8cc2541ef7 |
| BCIWhisper_MASTER_Development_Record_Scripts_01-57.10.pdf | e69c97ab60aa3066c89018f3b7c852b4227b51673dab3c8e053b14b144fc0077 |
| BCIWhisper_Script57.10_Current_Release_Evidence.md | 5b99a3c27b69da57a3bf01ee4c0ece5d92e3426e5167e7fedb519b2153a470ea |
| BCIWhisper_Validation_Register.md | 584daeb57cbf0981421048e2d2e8b65fcfed6ed19942a6ac5e7dd189e98b15d2 |
| DOCUMENT_INDEX.md | 7316bb20a2181982e1b6f95fab8c0551bfbf6e30bd19477a64d5563a8bd20d8a |
| README.md | 6a3a83b7dd7053cb1c35d37573588b073a6aeeedef63d330fd097edb1c2161d3 |
| architecture/BCIWhisper_Script52_Architecture_Report.docx | 77fcbe7a45959f1f2a3862d1d5598155ae7ff078940edbe3ebfc48346cf9d902 |
| architecture/BCIWhisper_Script57_5_ARCHITECTURE.md | 61c3be781b8c909ee2ba20077dcccc7e64f1bfc19b702ff1da7de5b099aeffa9 |
| architecture/BCIWhisper_Script57_6_ARCHITECTURE.md | f5481a18cbd8f2f6ab4a72960251a33e32e811a9c4287a6d91db0c4d22588d27 |
| historical/BCIWhisper_57_10_Repository_Evidence_2026-10-17.txt | d7a33f55a79c6797c6b508f0b664c88699b8d58b052afc14b44659910f8230bf |
| historical/BCIWhisper_Development_Status_v6.0_2026-10-14_SUPERSEDED.pdf | 2664af50d623b808a7fa2c199632b7f904ef062a8471d3fdfa4dcc50f73edf43 |
| historical/BCIWhisper_Script57_Transparency_Change_Log.txt | bba5a4b4a16ced982a1328111f73449d8b7becd8e369755eff1a77ccbb068779 |
| historical/BCIWhisper_Scripts_01-51_Differences_and_Validation_Log_UPDATED.docx | a44ea5eba91de7c0e44bb8dd6a7c666ea33ea05f1a129c6bc7dc49b35c510787 |
| historical/BCIWhisper_Scripts_01-57_Differences_and_Validation_Log_UPDATED_57.7.docx | 3b421033468155bad8a656e5639a26a59603dfc51a6be6df50bfbbde4f3af0d9 |
| historical/BCIWhisper_Scripts_01-57_Differences_and_Validation_Log_UPDATED_57.7.pdf | 0ba849186195cde8196203c5598cb8015b6a0419e9f399408c8f7090aff19d7b |
| historical/BCIWhisper_v5.0_First_Release_Transparency_Document.docx | 8114bd0ae8a2d7e7cbe194ebca58b7e9a821be14056a5f0ff8d20616a5163c99 |
| historical/BCIWhisper_v5.0_First_Release_Transparency_Document.pdf | c85d7ab91139c36f43396fcba9763f5b9e10b0a5924e0f7f1f000f6e669880d3 |
| historical/BCIWhisper_v6.0_Script57_7_Development_Transparency_Update_2026-10-14.pdf | 9171f87a1e708a4a59ffc7ee5f54c714422f1de922bec336e9362e4941ca332b |
| script57_manifests/BCIWhisper_Script57_1_manifest.txt | 2dfe39369e8061db1434cd13185dbf97cbcb74e9bf9a13b58f6173a394ebd472 |
| script57_manifests/BCIWhisper_Script57_2_manifest.txt | 259199c0f5424dd63e5e22f8a7b7b2f5a7dee0eced4f3e476b817c81b073efea |
| script57_manifests/BCIWhisper_Script57_3_manifest.txt | 6d25d21ebfb206c2f3b234b7b2751ed38ecff7ef9281829d3f4650bf45b2f6e0 |
| script57_manifests/BCIWhisper_Script57_4_manifest.txt | af4523126af4dd55b6686a26b096baf0f291b3ed15aa42590253832decc5acf4 |
| script57_manifests/BCIWhisper_Script57_5_audit.txt | 067ec627685ec881cd8ed7fe6daeb69e4ea0871b79067f27d6825ae5b550c615 |
| script57_manifests/BCIWhisper_Script57_6_audit.txt | f2ed3831d1029b8206455881b33d1d7075cb0004b34265656d75ec8a49b96614 |
| validation_reports/BCIWhisper_v4_0_script32_audit_report.txt | 1c4dfff896d0d1d180c3aba7fc6d5d5c45e30c128e2a86ad8a2009f2b58ab5e0 |
| validation_reports/BCIWhisper_v4_0_script34_validation_report.txt | 937d72be51bb71030282ed10ba49b0735792279ef38bc6d14b4ff993d625bc20 |
| validation_reports/BCIWhisper_v4_0_script35_validation_report.txt | 7050738c83a1bf962629d3f199d1296b5f3023bd8f5442191e7f7665a5e01608 |
| validation_reports/BCIWhisper_v4_0_script36_pyqt6_migration_report.txt | 35402d7d6ad05fb8cc6ad6de9a1298bf7651148b50b1567c70071b84cd6a7869 |
| validation_reports/BCIWhisper_v4_0_script37_validation_report.txt | 1573e0b391da0fb6ca0a3c3c52670a64c78731ad7e58e5b319c9b4852bee0f7f |
| validation_reports/BCIWhisper_v4_0_script38_validation_report.txt | d769f55283f20d46b17972e848d6330ae2fe91e6a511ec959009767ffddea612 |
| validation_reports/BCIWhisper_v4_0_script39_validation_report.txt | 9b897824c5bd67b2af1cd68bec89f526d2cd50bc46e4ba737f3547deab55bfcc |
| validation_reports/BCIWhisper_v5_0_script41_validation_report.txt | 69fc41e67dad39d2b8c8c47b99a9ac814248e4050ae7c536cd4f25473b5af695 |
| validation_reports/BCIWhisper_v5_0_script42_validation_report.txt | 1b112db8825632e229b7407257109a5fb149bef635e6b18e63a4c575fdc47e11 |
| validation_reports/BCIWhisper_v5_0_script43_validation_report.txt | 03a756f5de490a90ebf9abace9ee84f652deaa068498c8a3a46c66ca86310564 |
| validation_reports/BCIWhisper_v5_0_script44_validation_report.txt | c06507203eb80f769d0b02769f3b861bf7a60879acc857f82d280eb4cd9263af |

# 20. BCI Engineering Principles

1. Observe accurately.

2. Preserve faithfully.

3. Analyze transparently.

4. Communicate securely.

5. Act deliberately.

BCIWhisper v6.0 / Script 57.10

Master record closed at the Script 57.10 release boundary.